AI-POWERED

IT Feature Delivery Pipeline

Process Documentation & Implementation Roadmap

| PM | Claude AI | JIRA | GitHub |
| --- | --- | --- | --- |
| Planning | Orchestration | Ticketing | Code & Deploy |

Version 1.0  |  May 2026

# 1. Executive Overview

This document describes the AI-powered IT Feature Delivery pipeline — an end-to-end automated workflow that transforms a product requirement (PRD) into deployed, production-ready software with minimal human intervention at each stage.

The pipeline replaces a manual, email-driven process with an intelligent orchestration layer powered by Claude AI, integrating directly with JIRA, GitHub, and Render to automate ticket creation, branch management, code generation, and deployment.

## 1.1 Pipeline at a Glance

| Stage | What Happens | Tools |
| --- | --- | --- |
| Discovery | PM + Sales research. PRD created in Word. | PM, Sales, Word |
| Architecture | Analyst analyzes impact, creates HLD, posts to SharePoint. | Architect, SharePoint |
| Decomposition | Claude reads PRD + HLD, proposes Epics & Stories for review. | Claude AI |
| Ticketing | Approved tickets created and transitioned in JIRA automatically. | Claude → JIRA MCP |
| Branching | Claude creates feature branches per ticket naming convention. | Claude → GitHub MCP |
| Development | Claude Code reads tickets, writes and commits code. | Claude Code (WebStorm) |
| Review | PRs opened, code reviewed, merged via GitHub. | GitHub |
| Deployment | Auto-deploy triggered on merge to main. | Render |

# 2. Process Comparison: Before vs. After

## 2.1 Current (Manual) Process

The existing IT Feature Delivery process involves multiple manual handoffs, email-based communication, and human-driven ticket creation. This results in delays, inconsistencies, and bottlenecks at each stage.

| Step | Action | Actor | Pain Point |
| --- | --- | --- | --- |
| 1 | Research new product sales | PM + Sales | Manual coordination, no structure |
| 2 | Create PRD (Word) | PM | Siloed document, no version control |
| 3 | Email PRD to Analyst | PM | Email bottleneck, no tracking |
| 4 | Analyze system impact | Analyst | Manual effort, subjective |
| 5 | Create HLD | Architect | Manual document creation |
| 6 | Post HLD to SharePoint | Architect | Passive notification only |
| 7-8 | Notify HLD is ready | Analyst → PM | Manual email chain |
| 9 | Create use-cases + UAT | Analyst | Time-consuming manual writing |
| 10 | Translate work into tickets | Analyst | Error-prone manual entry in JIRA |
| 11 | Request for approval | Analyst → JIRA | Manual approval workflow |
| 12 | Approve tickets | Dev Team | Bottleneck, context switching |
| 13 | Notify approvals | JIRA → Analyst | Manual notification |
| 14 | Start dev work | Dev Team | No automation, manual pickup |
| 15 | Notify dev complete | Dev Team | Manual status update |
| 16 | Provide a demo | Analyst → PM | Manual end-to-end coordination |

## 2.2 New AI-Powered Process

The new pipeline eliminates manual handoffs using Claude AI as the central orchestration layer. Humans remain in the loop for high-value decisions (PRD creation, Epic review/approval) while Claude handles all mechanical translation and execution tasks.

| Step | Action | Actor | Automation Gain |
| --- | --- | --- | --- |
| 1 | Research + Create PRD | PM + Sales | Human decision — unchanged |
| 2 | Analyze impact + Create HLD | Architect | Human expertise — unchanged |
| 3 | Upload PRD to Claude | Analyst | Single upload replaces email chain |
| 4 | Decompose PRD into Epics/Stories | Claude AI | Automated — seconds vs. hours |
| 5 | Review & Approve Epics | PM/Analyst | Human review with Accept/Edit |
| 6 | Create & Transition JIRA Tickets | Claude → JIRA MCP | Fully automated via MCP |
| 7 | Upload Spec.md to GitHub | Claude → GitHub MCP | Fully automated |
| 8 | Create Feature Branches | Claude → GitHub MCP | Auto-named per convention |
| 9 | Generate Code | Claude Code | Agentic coding from ticket context |
| 10 | Commit & Open PR | Claude Code + GitHub | Fully automated |
| 11 | Review & Merge | Analyst/PM | Human review gate maintained |
| 12 | Deploy to Production | Render | Auto-deploy on merge |
| 13 | Provide a Demo | Analyst → PM | Human delivery — unchanged |

# 3. Toolchain & Integrations

The pipeline is powered by a tightly integrated set of tools connected via MCP (Model Context Protocol), enabling Claude to act as the central orchestration agent across all systems.

| Tool | Role | Integration Method | Key Actions |
| --- | --- | --- | --- |
| Claude AI (Chat) | PM & Orchestration Brain | claude.ai | PRD decomposition, Epic review, ticket management |
| Claude Code | Coding Agent | WebStorm Plugin | Read tickets, generate code, commit, open PRs |
| JIRA (Atlassian) | Project Management | Atlassian Rovo MCP | Create Epics/Stories, transition status, assign tickets |
| GitHub | Source Control | GitHub MCP | Create branches, commit code, open PRs, merge |
| Render | Deployment Platform | GitHub auto-deploy | Auto-deploy on merge to main |
| SharePoint | Document Repository | Manual upload | Store HLD and PRD documents |
| WebStorm IDE | Development Environment | Claude Code plugin | Code editing with Claude Code integration |

# 4. Implementation Roadmap

The pipeline was built incrementally across 5 phases, each adding a new layer of automation while validating the integration at each step.

| Phase | Deliverables |
| --- | --- |
| Phase 0 Foundation & Proof of Concept [ COMPLETE ] | Deliverables & Milestones |
|  | - Set up JIRA SCRUM project at shuvojit0194.atlassian.net |
|  | - Connected Claude to JIRA via Atlassian Rovo MCP |
|  | - Validated Epic creation with mock Telecom OMS Epic (SCRUM-3) |
|  | - Created 3 child Stories under the Epic to test hierarchy |
|  | - Confirmed ticket transition IDs: In Progress=31, Testing=41, Done=51 |
|  | - Established branch naming convention: feat/SCRUM-{id}-{short-name} |
|  | - Established commit format: feat(SCRUM-{id}): description |
| Phase 1 Claude Code + WebStorm Integration [ COMPLETE ] | Deliverables & Milestones |
|  | - Installed Claude Code CLI via npm globally |
|  | - Resolved PATH issues (~/.local/bin/claude not in PATH) |
|  | - Fixed authentication: Claude Code now uses Pro subscription (not API billing) |
|  | - Installed Claude Code [Beta] plugin in WebStorm (JetBrains Marketplace) |
|  | - Committed CLAUDE.md to repo root for full project context |
|  | - Created specs/ folder for EARS-format per-ticket spec files |
|  | - Verified IDE detection via /ide command |
| Phase 2 GitHub MCP Integration [ COMPLETE ] | Deliverables & Milestones |
|  | - Connected Claude to GitHub via GitHub MCP |
|  | - Enabled branch creation per ticket from Claude chat |
|  | - Claude Code commits code and opens PRs autonomously |
|  | - Render auto-deploy configured on merge to main |
|  | - Full loop validated: JIRA ticket → branch → code → PR → deploy |
| Phase 3 PRD/HLD Decomposition Workflow [ IN PROGRESS ] | Deliverables & Milestones |
|  | - Define Epic format/template with required sections |
|  | - Upload real PRD and HLD documents |
|  | - Claude decomposes documents into structured Epics |
|  | - PM/Analyst reviews each Epic (Accept ✓ or Edit ✏) |
|  | - Claude pushes approved Epics to JIRA automatically |
|  | - Claude creates child Stories under each Epic |
|  | - Spec.md files generated per ticket and uploaded to GitHub |
| Phase 4 Notifications & CI/CD Enhancements [ PLANNED ] | Deliverables & Milestones |
|  | - Slack notifications at key transitions (ticket created, PR opened, deploy complete) |
|  | - GitHub Actions CI setup for automated testing |
|  | - Auto-merge on CI pass for frontend-only changes |
|  | - Status dashboard for pipeline visibility |

# 5. Naming Conventions & Standards

## 5.1 Branch Naming

| Convention | Format | Example |
| --- | --- | --- |
| Feature branch | feat/SCRUM-{id}-{short-name} | feat/SCRUM-13-geolocation |

## 5.2 Commit Message Format

| Convention | Format | Example |
| --- | --- | --- |
| Commit | feat(SCRUM-{id}): description | feat(SCRUM-13): add geolocation |

## 5.3 JIRA Ticket Structure

- Epics → contain Stories → contain Sub-tasks (if needed)

- Epic format: [AREA] Name (e.g. [MOCK] Order Management - Core Order Lifecycle)

- Story format: Area - Feature Name (e.g. Order Creation - New Service Order Form)

- All tickets include: User Story, Acceptance Criteria (Given/When/Then), Out of Scope

## 5.4 JIRA Transition IDs (SCRUM Project)

| Status | Transition ID |
| --- | --- |
| In Progress | 31 |
| Testing / In Review | 41 |
| Done | 51 |

# 6. Appendix: Key Files & References

## 6.1 Repository Structure

- CLAUDE.md — Project context file at repo root; read by Claude Code on every session

- specs/ — EARS-format specification files per ticket (e.g. specs/SCRUM-13.md)

- .github/workflows/ — GitHub Actions CI workflows (Phase 4)

## 6.2 Key APIs Used

- Anthropic Claude API — claude-sonnet-4-20250514 for decomposition and orchestration

- Atlassian Rovo MCP — JIRA ticket CRUD, transitions, assignments

- GitHub MCP — Branch creation, commits, PR management

- Open-Meteo API — Weather data for RAG chatbot feature (SCRUM-13)

- NWS API — Weather alerts (SCRUM-13)

- Nominatim — Reverse geocoding (SCRUM-13)

## 6.3 MCP Servers Configured

| MCP Server | URL |
| --- | --- |
| Atlassian Rovo | https://mcp.atlassian.com/v1/mcp |
| GitHub | https://api.githubcopilot.com/mcp/ |
| Google Calendar | https://calendarmcp.googleapis.com/mcp/v1 |
| Google Drive | https://drivemcp.googleapis.com/mcp/v1 |
| Gmail | https://gmailmcp.googleapis.com/mcp/v1 |